INFRASTRUCTURE AND EFFICIENCY FUNDING FOR 2010/2011 AND 2011/2012

Submission to:	EMC: 	29 June 2009

Council:  23 July 2009

REQUEST:		Approval of Projects FC1-FC7

- INTRODUCTION

Government has made a significant investment of R3 265 million into Higher Education Infrastructure and Efficiency.  TUT has an approved estimate of R302, 2 million for the period 2010/11-2011/12 which entails New Buildings, Alterations, Renovations and/or extensions to existing buildings, equipment and furnishing.

The funding is earmarked for specific programmes of which TUT has submitted project proposals in all seven Funding categories.

This document provides an overview of the projects, cost categories, DoE funding and TUT contribution.  It is also aligned to the conditions per programme as stated by the DoE.  A cash flow projection with starting and end dates is provided.  The project Manager Table provides a description of the projects, cost estimate per project and proposed end dates.

- PRESENTATION OF PROJECTS – AN ANALYSIS

TUT has prepared Project Implementation Plans for 8 projects in the following programmes:  Architecture; Engineering; Health-; Life- and Physical Sciences; Teacher Training; and Student Housing.

The total proposed Cost Estimate is R302,2m of which TUT need to contribute a R30,2m over a 2 year period.  It is proposed that a contribution of R4,369,000 for initiating the Engineering and Student Housing in 2009 is needed to kick start projects and create continuation of these projects.

There are 23 individual projects listed whereby 13 projects are focused on new, altering or renovating buildings within Engineering (New and renovation); Health Sciences (renovation of the MOP and Pharmaceutical labs);  Upgrading 8 UG laboratories in Life and Physical Sciences;  extension of the library, upgrade the main gate and renovating the Computer lab for Teacher Training, as well as renovating 6 Residence Blocks in Soshanguve North and South.  The total 13 building projects are estimated at R199,4 m.

Ten (10) projects are focused on Teaching and Laboratory equipment for all programmes to a total cost estimate of R102,8 m.

The cash flow projection provides end and start dates whereby the cash requirements for TUT, expected in 2010, is approximately R10,424,752  and  the remainder of R19,775,248 in 2011.

A summary of the 23 projects is provided, indicating the purpose and cost estimate per project.

- SUMMARY OF PROJECTS

3.1	FC1 – ARCHITECTURE

Project 1	-	Converting the existing laboratories into design studies (Bl 2). Cost estimate – R2,380,000

Project 2	-	New additions (South of Building 2).  Cost estimate – R25,620,000

Project 3	-	Equipment and Furniture.  	Cost estimate – R1,900,000

| Total Cost Estimate for FC1 |  |
| --- | --- |
| DoE | R26,9 m |
| TUT | R 3,0 m |
| TOTAL | R29,9 m |

3.2	FC3 – ENGINEERING

EMalahleni Campus

Project 1	-	New lecturing facility (200 seats in Block 6).  Cost estimate – R9,266,029

Project 2	-	2 New laboratories and workshops (Block 19 & 20).  Cost estimate – R26,030,971

Project 3 & 4	-	Laboratory and teaching equipment, and furnishing.	Cost estimate – R5,471,000

| Total Sub Cost Estimate |  |
| --- | --- |
| DoE | R36,691,200 |
| TUT | R 4,076,800 |
| SUB TOTAL | R40,768,000 |

Pretoria West Campus

Project 1	-	New Auditoria, Furnishing, Network and Audio Visual.  Cost estimate – R44,013,000

Project 2       -	Upgrading and conversion of existing facilities, Audio Visual Equipment.  Cost estimate – R7,370,000

Project 3	-	Open access computer laboratories and offices.  Cost estimate – R5,120,000

Project 4	-	Renewal of labs and equipment.  	Cost Estimate – R15,729,000

| Total Sub Cost Estimate |  |
| --- | --- |
| DoE | R65,385,668 |
| TUT | R 6,846,332 |
| SUB TOTAL | R72,232,000 |

| TOTAL COST ESTIMATE FOR FC3 |  |
| --- | --- |
| DoE | R102,076,868 |
| TUT | R 10,923,132 |
| TOTAL | R113,000,000 |

3.3	FC4 – HEALTH SCIENCES

Project 1        -	Renewal and alterations to laboratories in MOP and Pharmaceutical Sciences.  Cost estimates – R5, 016,000

Project 2        -	Equipment and Furnishing of MOP & Pharmaceutical Laboratories.  Cost estimates – R20,384,000

| Total Cost Estimate for FC4 |  |
| --- | --- |
| DoE | R22,860,001 |
| TUT | R 2,539,999 |
| SUB TOTAL | R25,400,000 |

3.4	FC5 A – LIFE AND PHYSICAL SCIENCES (UG)

Project 1	-	Renewal of 8 UG laboratories.  Cost Estimate – R18,967,905

Project 2 	-	Teaching and Laboratory Equipment.  Cost Estimate – R37,032,095

| Total Cost Estimate for FC5A |  |
| --- | --- |
| DoE | R50,400,000 |
| TUT | R 5,600,000 |
| SUB TOTAL | R56,000,000 |

3.5	FC5 B – LIFE AND PHYSICAL SCIENCES (PG)

Project 1	-	Equipment of Research (NMR).  Cost Estimates – R3,700,000

3.6	FC6 – STUDENT HOUSING

Project 1	-	Renovations to Block W4 (Soshanguve South).   Cost Estimates – R4,000,000

Project 2	-	Painting to Soshanguve South.  Cost Estimate – R9,000,000

Project 3	-	Renovations to Blocks D, W, F, X,Z.  Cost Estimates – R23,000,000

Project 4	-	Painting to Soshanguve North.  Cost Estimates – R5,000,000

| Total Cost Estimate |  |
| --- | --- |
| DoE | R37,000,000 |
| TUT | R 4,000,000 |
| SUB TOTAL | R41,000,000 |

3.7	FC7 – TEACHER TRAINING

Project 1	-	Extension to library and upgrades to Main gate.  Cost Estimate – R18,002,000

Project 2	-	Upgrading Computer laboratories and Equipment.  Cost Estimate – R7,148,000

Project 3	-	Laboratory Equipment for 9 MST laboratories.  Cost Estimate – R8,050,000

| Total Cost Estimate |  |
| --- | --- |
| DoE | R29,880,000 |
| TUT | R 3,320,000 |
| SUB TOTAL | R33,200,000 |

| - TUT SUMMARY – PROJECT PROPOSALS FOR INFRASTRUCTURE EFFICIENCY FUNDING |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UNIVERSITY: TSHWANE UNIVERSITY OF TECHNOLOGY |  |  |  |  |  |  |  |  |  |
| DATE: 31 JULY 2009 |  |  |  |  |  |  |  |  |  |
| SECTION A1: SUMMARY OF ALL PROPOSED PROJECTS BY FUNDING CATEGORY |  |  |  |  |  |  |  |  |  |
| TABLE A1.1 ARCHITECTURE AND THE BUILT ENVIRONMENT [CODE FC1] |  |  |  |  |  |  |  |  |  |
|  | Note: include only totals by funding code |  |  | Total cost for 2010 + 2011 | Total contribution from institution's resources | Total cost less institution's contribution |  |  |  |
| New buildings | - |  |  | - | - | - |  |  |  |
| Extensions to existing buildings | FC1-AE |  |  | 25,620,000 | 2,562,000 | 23,058,000 |  |  |  |
| Renewals/alterations to buildings | FC1-AR |  |  | 2,380,000 | 238,000 | 2,142,000 |  |  |  |
| Equipment | FC1-AEQ |  |  | 1,763,600 | 176,360 | 1,587,240 |  |  |  |
| Furnishings | FC1-AF |  |  | 136 400 | 23,640 | 112,760 |  |  |  |
| Academic staff appointments | - |  |  | - | - | - |  |  |  |
| Administrative staff appointments | - |  |  | - | - | - |  |  |  |
| Operational costs | - |  |  | - | - | - |  |  |  |
| Bursaries | - |  |  | - | - | - |  |  |  |
| TOTAL | FC1-A |  |  | 29,900,000 | 3,000,000 | 26,900,000 |  |  |  |
| TABLE A1.3 ENGINEERING IN UNIVERSITIES OF TECHNOLOGY AND COMPREHENSIVE UNIVERSITIES [CODE FC3] |  |  |  |  |  |  |  |  |  |
|  |  | Note: include only totals by funding code |  | Total cost for 2010 + 2011 | Total contribution from institution's resources | Total cost less institution's contribution |  |  |  |
| New buildings |  | FC3-EPN & FC3-EeMN |  | 76,610,000 | 7,441,636 | 69,168,364 |  |  |  |
| Extensions to existing buildings |  | - |  | - | - | - |  |  |  |
| Renewals/alterations to buildings |  | FC3-EPR |  | 9,390,000 | 889,141 | 8,500,859 |  |  |  |
| Equipment |  | FC3-EPEQ & FC3-EeMEQ |  | 20,739,000 | 1,996,355 | 18,742,645 |  |  |  |
| Furnishings |  | FC3-EPF & FC3-EeMF |  | 6,261,000 | 596,000 | 5,665,000 |  |  |  |
| Academic staff appointments |  | - |  | - | - | - |  |  |  |
| Administrative staff appointments |  | - |  | - | - | - |  |  |  |
| Operational costs |  | - |  | - | - | - |  |  |  |
| Bursaries |  |  |  |  |  |  |  |  |  |
| TOTAL |  | FC3-EP & FC3-EeM |  | 113,000,000 | 10,923,132 | 102,076,868 |  |  |  |
| TABLE A1.4 HEALTH SCIENCES [CODE FC4] |  |  |  |  |  |  |  |  |  |
|  |  | Note: include only totals by funding code |  | Total cost for 2010 + 2011 | Total contribution from institution’s resources | Total cost less institution’s contribution |  |  |  |
| New buildings |  | - |  | - | - | - |  |  |  |
| Extensions to existing buildings |  | - |  | - | - | - |  |  |  |
| Renewals/alterations to buildings |  | FC4-HR |  | 5,016,000 | 501,600 | 4,514,400 |  |  |  |
| Equipment |  | FC4-HEQ |  | 13,873,139 | 1,387,313 | 12,485,826 |  |  |  |
| Furnishings |  | FC4-HF |  | 6,510,861 | 651,086 | 5,859,775 |  |  |  |
| Academic staff appointments |  | - |  | - | - | - |  |  |  |
| Administrative staff appointments |  | - |  | - | - | - |  |  |  |
| Operational costs |  | - |  | - | - | - |  |  |  |
| Bursaries |  | - |  | - | - | - |  |  |  |
| TOTAL |  | FC4-H |  | R25,400,000 | R2,540,000 | R22,860,000 |  |  |  |
| TABLE A1.5 UNDERGRADUATE PROGRAMMES IN LIFE & PHYSICAL SCIENCES [CODE FC5A] |  |  |  |  |  |  |  |  |  |
|  |  | Note: include only totals by funding code |  | Total cost for 2010 + 2011 | Total contribution from institution's resources | Total cost less institution's contribution |  |  |  |
| New buildings |  | - |  | - | - | - |  |  |  |
| Extensions to existing buildings |  | - |  | - | - | - |  |  |  |
| Renewals/alterations to buildings |  | FC5A-LPSR |  | 18,967,905 | 1,896,791 | 17,071,115 |  |  |  |
| Equipment |  | FC5A-LPSEQ |  | 37,032,095 | 3,703,209 | 33,328,886 |  |  |  |
| Furnishings |  | - |  | - | - | - |  |  |  |
| Academic staff appointments |  | - |  | - | - | - |  |  |  |
| Administrative staff appointments |  | - |  | - | - | - |  |  |  |
| Operational costs |  | - |  | - | - | - |  |  |  |
| Bursaries |  | - |  | - | - | - |  |  |  |
| TOTAL |  | FC5A-LPS |  | R56,000,000 | R5,600,000 | R50,400,000 |  |  |  |
| TABLE A1.6 MASTERS, DOCTORS & RESEARCH PROGRAMMES IN LIFE & PHYSICAL SCIENCES [CODE FC5B] |  |  |  |  |  |  |  |  |  |
|  |  | Note: include only totals by funding code |  | Total cost for 2010 + 2011 | Total contribution from institution's resources | Total cost less institution's contribution |  |  |  |
| New buildings |  | - |  | - | - | - |  |  |  |
| Extensions to existing buildings |  | - |  | - | - | - |  |  |  |
| Renewals/alterations to buildings |  | - |  | - | - | - |  |  |  |
| Equipment |  | FC5B - LPSEQ |  | 3,700,000 | 370,000 | 3,330,000 |  |  |  |
| Furnishings |  | - |  | - | - | - |  |  |  |
| Academic staff appointments |  | - |  | - | - | - |  |  |  |
| Administrative staff appointments |  | - |  | - | - | - |  |  |  |
| Operational costs |  | - |  | - | - | - |  |  |  |
| Bursaries |  | - |  | - | - | - |  |  |  |
| TOTAL |  | FC5B-LPS |  | R3,700,000 | R370,000 | R3,330,000 |  |  |  |
| TABLE A1.7 STUDENT HOUSING [CODE FC6] |  |  |  |  |  |  |  |  |  |
|  |  |  | Note: include only totals by funding code | Total cost for 2010 + 2011 | Total contribution from institution's resources | Total cost less institution's contribution |  |  |  |
| New buildings |  |  | - | - | - | - |  |  |  |
| Extensions to existing buildings |  |  | - | - | - | - |  |  |  |
| Renewals/alterations to buildings |  |  | FC6-SHR (01-04) | 41,000,000 | 4,000,000 | 37,000,000 |  |  |  |
| Equipment |  |  | - | - | - | - |  |  |  |
| Furnishings |  |  | - | - | - | - |  |  |  |
| Academic staff appointments |  |  | - | - | - | - |  |  |  |
| Administrative staff appointments |  |  | - | - | - | - |  |  |  |
| Operational costs |  |  | - | - | - | - |  |  |  |
| Bursaries |  |  | - | - | - | - |  |  |  |
| TOTAL |  |  | FC6-SH | R41,000,000 | R4,000,000 | R37,000,000 |  |  |  |
| TABLE A1.8 TEACHER TRAINING [CODE FC7] |  |  |  |  |  |  |  |  |  |
|  |  |  | Note: include only totals by funding code | Total cost for 2010 + 2011 | Total contribution from institution's resources | Total cost less institution's contribution |  |  |  |
| New buildings |  |  | - | - | - | - |  |  |  |
| Extensions to existing buildings |  |  | FC7-TTE | 18,002,000 | 1,800,200 | 16,201,800 |  |  |  |
| Renewals/alterations to buildings |  |  | FC7-TTR | 3,500,000 | 350,000 | 3,150,000 |  |  |  |
| Equipment |  |  | FC7-TTEQ | 11,698,000 | 1,169,800 | 10,528,200 |  |  |  |
| Furnishings |  |  | - | - | - | - |  |  |  |
| Academic staff appointments |  |  | - | - | - | - |  |  |  |
| Administrative staff appointments |  |  | - | - | - | - |  |  |  |
| Operational costs |  |  | - | - | - | - |  |  |  |
| Bursaries |  |  | - | - | - | - |  |  |  |
| TOTAL |  |  | FC7-TT | R33,200,000 | R3,320,000 | R29,880,000 |  |  |  |
| TABLE A1.9 TOTAL FOR ALL FUNDING INSTITUTIONAL CODES |  |  |  |  |  |  |  |  |  |
|  |  | Note: include only totals by funding code |  | Total cost for 2010 + 2011 | Total contribution from institution's resources | Total cost less institution's contribution |  |  |  |
| New buildings |  | FC3 |  | 76,610,000 | 7,441,636 | 69,168,364 |  |  |  |
| Extensions to existing buildings |  | FC1 & FC7 |  | 43,622,000 | 4,362,200 | 39,259,800 |  |  |  |
| Renewals/alterations to buildings |  | FC1,FC3,FC4,FC5,FC6,FC7 |  | 80,253,905 | 7,875,532 | 72,378,373 |  |  |  |
| Equipment |  | FC1,FC3,FC4,FC5,FC6,FC7 |  | 88,805,834 | 8,803,037 | 80,002,797 |  |  |  |
| Furnishings |  | FC1, FC3, FC4 |  | 12,908,261 | 1,270,726 | 11,637,535 |  |  |  |
| Academic staff appointments |  | - |  | - | - | - |  |  |  |
| Administrative staff appointments |  | - |  | - | - | - |  |  |  |
| Operational costs |  | - |  | - | - | - |  |  |  |
| Bursaries |  | - |  | - | - | - |  |  |  |
| TOTAL |  |  |  | R302,200,000 | R29,753,131 | R272,446,869 |  |  |  |

5.  CASH FLOW PROJECTION – SEE ATTACHMENT

4.  SUMMARY:  PROJECT MANAGEMENT